|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| N° | Description User story | Type | Priority | Complexity | Estimate | Acceptance criteria | Sprint |
| 1 | As a developer, I initialize the project with the necessary dependencies to properly manage the application. | TS | 1 | Low | 1 day | Functional project | 1  Initialization  Project  And category Crud and product’s  seller  Crud |
| 2 | As an admin I would like to add a category | US | 1 | Medium | 2 days |  |
| 4 | As an admin I would like to delete a category | US | 1 | Low | 2 days |  |
| 5 | As an admin I would like to modify a category | US | 1 | Medium | 2days |  |
| 6 | As a seller I would like to add a product in my shop | US | 1 | Medium | 2 days | adding successfully |
| 7 | As a seller I would like to delete a product in my shop | US | 1 | Low | 2 days | deleting successfully |
| 8 | As a seller I would like to modify a product detail in my shop | US | 1 | Medium | 2 days | modifying  successfully |
| 2 | As a user I would like to see all the product in the application | US | 1 | Low | 1 day | Showing products successfully |  |
| 9 | As a customer I would like to check a product detail and it price | US | 2 | Low | 1 day | Showing products details successfully | 2  Crud’s products in customer’s  Wishlist and pass orders |
| 10 | As a customer I would like to search for a product using a various criteria | US | 2 | Medium | 2 days | Searching successfully |
| 11 | As a customer I would like to add a product in my wishlist to buy it later | US | 2 | Medium | 2 days | Adding successfully |
| 12 | As a customer I would like to delete a product in my wishlist | US | 2 | Low | 1 day | Deleting successfully |
| 13 | As a customer, I would like to pass an order to a product | US | 2 | Medium | 2 days | Orders passed successfully |
| 14 | As a customer, I would like to verficate the qualities of products before paying | US | 2 | Medium | 2 days | Verification successfully |
| 15 | As a customer, I would like to pay for the product online | US | 2 | Medium | 2 days | System of payment working successfully |
| 16 | As a customer, I would like to track my shipment | US | 2 | Medium | 2 days | Shipment tracked successfully |
|  | As a developer I developing a system of earnings badges to who’s have send 5 successful tracks | US | 3 | Medium | 1 day |  | 3  Authentification  Reviewing, badges system  And user’s statics |
| 17 | As a customer I would like to review the services of sellers | US | 3 | Medium | 1 day |  |
| 18 | As a customer I would like to add strikes if I don’t like a service of sellers | US | 3 | Medium | 1 day |  |
| 19 | As an admin, I would like to verificate the strikes after user’s add | US | 3 | Medium | 1 day |  |
| 20 | As an admin, I would ban sellers if he got 3 strikes | US | 3 | Medium | 1 day |  |
| 21 | As a seller, I want to showcase earned badges to build trust with buyers. | US | 3 | Medium | 1 day |  |
| 22 | As a user, I want to see badges on the profiles of other users or sellers | US | 3 | Medium | 1 day |  |
| 23 | As a user, I want to view the transaction history with real-time tracking data. | US | 3 | High | 2 days |  |
| 24 | As a seller I would like to check my profits in the year | US | 3 | High | 2 days |  |
| 25 | As a customer I would like to contact the seller or the admin if there is a problem | US | 3 | High | 3 days |  |
| 2 | As a user, I would like to authenticate to get an access to my space in the app | US | 1 | Medium | 4 days | Authentication  successfully |  |