|  |  |  |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- | --- | --- |
| # | User Story | Tasks | Owner | Estimation | Start | In progress | Done |
| 1 | As a developer, I initialize the project with the necessary dependencies to properly manage the application. | Install the developing environments | All members | 15 hours |  |  | X |
| Install the project and all their dependencies | 9 hours | X |  |  |
| 4 | As an admin I would like to add categories for products | Create all the necessary models in the database and in the project | Farouk | 15 hours | X |  |  |
| Create a user interface | Jasser | 9 hours | X |  |  |
| Create an add category controller | Ahmed | 1 day | X |  |  |
| 5 | As an admin I would like to delete categories for products | Create a delete button in the user interface | Haythem | 1 hour | X |  |  |
| Create a delete category controller | 23 hours | X |  |  |
| 6 | As an admin I would like to modify a category | Create a user interface | Farouk | 1 jour | X |  |  |
| Create an edit category controller | Bayrem | 1 jour | X |  |  |
| 6 | As a seller I would like to add a product in my shop | Create all the necessary models in the database and in the project | Hakim | 15 hours | X |  |  |
| Create a user interface | Bayrem | 9 hours | X |  |  |
| Create an add product controller | Ahmed | 1 day | X |  |  |
| 7 | As a seller I would like to delete a product in my shop | Create a delete button in the user interface | Jasser | 1 hour | X |  |  |
| Create a delete product controller | 23 hours | X |  |  |
| 8 | As a seller I would like to modify a product detail in my shop | Create a user interface | Hakim | 1 day | X |  |  |
| Create an add product controller | Ahmed | 1 day | X |  |  |